Native Python UnboundedSource — Week 1 Design Doc

第一周设计文档（对照 Beam 源码的深度准确性复核 / deep accuracy review against Beam source）

Project: GSoC 2026 — Native Streaming Transforms for the Python SDK (D1).  Mentor: Yi Hu.  Tracking: #19137.  Scope: Deliverable D1, Week 1 (May 25–31, 2026).

W1 exit criteria / 本周出口标准: ABCs drafted; checkpoint coder interface defined; pause/resume and harness-triggered checkpoint note written. 本周只交付 API（ABC）、checkpoint coder 形状、以及 pause/resume 与 harness 自检查点的设计说明——不实现端到端 runtime（运行时实现在 W2/W3）。

# 1. Scope and file plan / 范围与文件计划

W1 delivers API surface + design notes only. No end-to-end runtime, no record-id dedup path, no manual-watermark wiring (those are W2/W3).

中文： W1 只交付 API 表面 + 设计说明；端到端运行时、record-id 去重、manual watermark 接线都在 W2/W3。

| File / 文件 | W1 change / 本周改动 | Later / 后续 |
| --- | --- | --- |
| apache_beam/io/iobase.py | Add CheckpointMark, UnboundedReader, UnboundedSource ABCs; add _SDFUnboundedSourceRestriction + restriction coder shape; record the Read.expand() insertion point. | W2: tracker/provider; W3: expand() branch, watermark, dedup. |
| apache_beam/io/unbounded_source_test.py | Coder round-trip test stub for the restriction (shape only). | W4: checkpoint round-trip, watermark monotonicity, dedup contract. |

# 2. Public API contract (ABCs) / 公共 API 契约

EN. Java semantics, Python names. Following current Beam Python source style, methods raise NotImplementedError rather than enforcing a formal abc.ABC unless reviewers prefer otherwise (BoundedSource/SourceBase in iobase.py do the same). Defaults below were verified line-by-line against UnboundedSource.java.

中文： Java 语义 + Python 命名。沿用 iobase.py 现有风格：用 NotImplementedError 而非强制 abc.ABC（除非 reviewer 另有要求）。下列默认值逐行对照 UnboundedSource.java 核验。

class CheckpointMark: # Java: UnboundedSource.CheckpointMark (UnboundedSource.java:120-163) def finalize_checkpoint(self) -> None: pass # default no-op; override to ack/commit (e.g. Pub/Sub) def get_offset_limit(self) -> bytes: raise NotImplementedError # only if offset_based_deduplication_supported() # Java also exposes CheckpointMark.NOOP_CHECKPOINT_MARK + NoopCheckpointMark # (UnboundedSource.java:148-156). Python mirror -> see reviewer Q2 (sentinel). class UnboundedReader: # Java: UnboundedSource.UnboundedReader (UnboundedSource.java:170-327) BACKLOG_UNKNOWN = -1 # Java BACKLOG_UNKNOWN = -1L (line 297) def start(self) -> bool: ... # exactly once, before advance/get_current def advance(self) -> bool: ... # False = no data NOW, not EOF def get_current(self) -> Any: ... def get_current_timestamp(self) -> timestamp.Timestamp: ... def get_watermark(self) -> timestamp.Timestamp: ... # treated monotonic by wrapper def get_checkpoint_mark(self) -> CheckpointMark: ... # call only at bundle boundary def get_current_source(self) -> "UnboundedSource": ... # Java has it (line 326) -> public def get_current_record_id(self) -> bytes: # Exact mirror of UnboundedSource.java:219-225. if self.get_current_source().requires_deduping(): raise NotImplementedError return b"" def get_current_record_offset(self) -> bytes: raise NotImplementedError # required if offset-based dedup def get_split_backlog_bytes(self) -> int: return self.BACKLOG_UNKNOWN def get_total_backlog_bytes(self) -> int: return self.BACKLOG_UNKNOWN def close(self) -> None: ... class UnboundedSource(SourceBase): # Java: UnboundedSource.java:47-109 def split(self, desired_num_splits: int, options) -> Iterable["UnboundedSource"]: ... def create_reader(self, options, checkpoint_mark: Optional[CheckpointMark]) -> UnboundedReader: ... def get_checkpoint_mark_coder(self) -> coders.Coder: ... def requires_deduping(self) -> bool: return False def offset_based_deduplication_supported(self) -> bool: return False def is_bounded(self) -> bool: return False # SourceBase.is_bounded raises; must override # default_output_coder(): reviewer choice -- inherit SourceBase (require override) OR # mirror BoundedSource's permissive object-coder default (iobase.py:238). See reviewer Q5.

# 3. Restriction and coder / restriction 与 coder

EN. Durable state only; a live reader is never serialized (Java keeps readers in an in-memory Guava cache, not in the restriction — Read.java:488-519). The restriction mirrors Java's UnboundedSourceRestriction (source, checkpoint, watermark; Read.java:701-718) plus an explicit finalization_checkpoint_mark so that a done primary can register finalization without re-using a closed reader.

中文： 只持久化可序列化状态；绝不序列化活 reader（Java 把 reader 放进内存 Guava 缓存，而非 restriction）。restriction 对应 Java 的 UnboundedSourceRestriction(source, checkpoint, watermark)，并额外加 finalization_checkpoint_mark：让已 done 的 primary 不必复用已关闭的 reader 即可注册 finalize。

@dataclasses.dataclass class _SDFUnboundedSourceRestriction: source: UnboundedSource checkpoint_mark: Optional[CheckpointMark] = None # RESUME state watermark: timestamp.Timestamp = timestamp.MIN_TIMESTAMP is_done: bool = False finalization_checkpoint_mark: Optional[CheckpointMark] = None # COMMIT hook only class _SDFUnboundedSourceWrapperRestrictionCoder(coders.Coder): # Mirrors Java UnboundedSourceRestrictionCoder (Read.java:721-764): # source_coder + NullableCoder(checkpoint) + InstantCoder(watermark). # All component coders verified to exist in coders.py. def __init__(self, checkpoint_mark_coder, source_coder=None): ckpt = coders.NullableCoder(checkpoint_mark_coder) self._tuple_coder = coders.TupleCoder(( source_coder or _MemoizingPickleCoder(), # Beam's source pickler (iobase.py:866) ckpt, coders.TimestampCoder(), coders.BooleanCoder(), ckpt)) def encode(self, r): return self._tuple_coder.encode(( r.source, r.checkpoint_mark, r.watermark, r.is_done, r.finalization_checkpoint_mark)) def decode(self, encoded): source, ckpt, wm, done, final_ckpt = self._tuple_coder.decode(encoded) return _SDFUnboundedSourceRestriction(source, ckpt, wm, done, final_ckpt)

# 4. Tracker and process note / tracker 与 process 说明

EN. The tracker owns the live reader, because both runner-initiated try_split() and self-checkpoint defer_remainder() (which internally calls try_split(0), sdf_utils.py:104) must checkpoint the same reader. process() only ever sees a RestrictionTrackerView exposing try_claim(), current_restriction(), defer_remainder() and is_bounded() (sdf_utils.py:150-178) — so it cannot call custom tracker methods, and the read value is returned through a 1-element holder passed to try_claim() (this mirrors Java's UnboundedSourceValue[] out, Read.java:592-593).

中文： tracker 持有活 reader：runner 触发的 try_split() 与自检查点 defer_remainder()（内部调用 try_split(0)）都要对同一个 reader 做 checkpoint。process() 只能看到 RestrictionTrackerView，暴露 try_claim()/current_restriction()/defer_remainder()/is_bounded()——拿不到自定义方法，因此读到的值通过传给 try_claim() 的单元素 holder 返回（对应 Java 的 UnboundedSourceValue[] out）。

class _SDFUnboundedSourceRestrictionTracker(RestrictionTracker): def try_claim(self, out: list) -> bool: # 'out' is a 1-element holder: the only channel back to process(), # which sees a RestrictionTrackerView. Mirrors Read.java:931-974. if self._restriction.is_done: return False reader = self._ensure_reader() # create_reader(opts, ckpt) or cache hit has = reader.start() if not self._started else reader.advance() self._started = True self._last_watermark = max(self._last_watermark, _clamp(reader.get_watermark())) if not has: out[0] = None # no data NOW (not EOF) -> process() defers return True out[0] = _UnboundedSourceValue( reader.get_current(), reader.get_current_timestamp(), self._last_watermark, reader.get_current_record_id() if reader.get_current_source().requires_deduping() else None) return True def current_restriction(self): if self._reader is None or not self._started: return self._restriction # initial / post-split snapshot wm = max(self._last_watermark, _clamp(self._reader.get_watermark())) if wm >= timestamp.MAX_TIMESTAMP: # reader permanently ended (Read.java:984) ckpt = self._reader.get_checkpoint_mark() self._close_reader() self._restriction = _SDFUnboundedSourceRestriction( self._source, ckpt, wm, is_done=True) return self._restriction ckpt = self._reader.get_checkpoint_mark() # bundle boundary -> cut a checkpoint here self._restriction = _SDFUnboundedSourceRestriction( self._reader.get_current_source(), ckpt, wm, is_done=False) return self._restriction def try_split(self, fraction_of_remainder): # fraction == 0 is the self-checkpoint raised by defer_remainder(); # any fraction triggers the same checkpoint-cut split. Mirrors Read.java:1006-1033. if self._restriction.is_done or not self._started: return None # pre-start: no checkpoint yet residual = self.current_restriction() # checkpoint produced here (resume state) primary = _SDFUnboundedSourceRestriction( residual.source, checkpoint_mark=None, watermark=timestamp.MAX_TIMESTAMP, is_done=True, finalization_checkpoint_mark=residual.checkpoint_mark) self._transfer_reader_to_residual_cache_or_close(residual) # cache => do NOT close self._restriction = primary self._reader = None return primary, residual def is_bounded(self): # REQUIRED (iobase.py:1616) return False def check_done(self): # REQUIRED, no-data-loss (iobase.py:1536) if not self._restriction.is_done: raise ValueError( "unbounded restriction not done: expected self-checkpoint via " "defer_remainder() or a runner split before process() returned.") return True

EN. Process loop — note the @DoFn.unbounded_per_element() decorator, defer_remainder() for the no-data path, and finalization gated on restriction identity (current is not initial), exactly as Read.java:605-614 gates on reference equality.

中文： process 循环——注意 @DoFn.unbounded_per_element() 装饰器、无数据时用 defer_remainder()、以及用 restriction 同一性（current is not initial）来决定是否 finalize（与 Read.java:605-614 的引用比较一致）。

@core.DoFn.unbounded_per_element() # REQUIRED for unbounded SDF (core.py:653) def process(self, source, tracker=core.DoFn.RestrictionParam(_provider), watermark_estimator=core.DoFn.WatermarkEstimatorParam( ManualWatermarkEstimator.default_provider()), # watermark_estimators.py:141 bundle_finalizer=core.DoFn.BundleFinalizerParam): initial = tracker.current_restriction() # resume/initial state, before any claim try: while True: out = [None] if not tracker.try_claim(out): return # restriction done -> stop v = out[0] if v is None: # no data right now watermark_estimator.set_watermark(tracker.current_restriction().watermark) tracker.defer_remainder(Duration(seconds=self._poll_interval_secs)) return # NOT yield ProcessContinuation watermark_estimator.set_watermark(v.watermark) yield window.TimestampedValue(v.value, v.timestamp) # W3 dedup: if requires_deduping(), emit a record-id-bearing value instead. finally: current = tracker.current_restriction() ckpt = current.finalization_checkpoint_mark or current.checkpoint_mark # Register finalization only for a real, non-noop checkpoint actually produced # this bundle. 'current is not initial' == Java reference check (Read.java:605-606). if current is not initial and ckpt is not None and not _is_noop_checkpoint(ckpt): bundle_finalizer.register(ckpt.finalize_checkpoint) # core.py:497 (no expiry arg)

EN. Two semantics worth flagging for W2/W3 review, both confirmed in Read.java:

中文： 两点 W2/W3 需 review 的语义（均在 Read.java 确认）：

RestrictionProvider.split() should refuse to re-split once a meaningful (non-noop) checkpoint exists and just re-emit the restriction (Read.java:545-551); the reader cache key is the restriction's structural value with the watermark ignored (Read.java:889-896).

中文： 一旦存在有意义(非 noop)的 checkpoint，provider.split() 应拒绝再切分、原样输出 restriction；reader 缓存键用 restriction 的结构值且忽略 watermark。

Python's bundle finalizer has no deadline argument; Java caps finalization at now()+10min (DEFAULT_BUNDLE_FINALIZATION_LIMIT_MINS, Read.java:486,612). The Python API is simpler — no mapping needed, but worth noting in the docstring.

中文： Python 的 bundle finalizer 没有截止时间参数；Java 限制为 now()+10min。Python API 更简单，无需映射，但应在 docstring 注明。

# 5. Read.expand insertion point and W1 checklist / Read 接入点与 W1 检查单

EN. W1 only records the insertion point. The real expand() order is BoundedSource -> PTransform -> else(primitive); the new UnboundedSource branch is inserted before the else, intercepting today's legacy unbounded primitive path. Branch body (manual watermark provider, record-id dedup, end-to-end runtime) is W3.

中文： W1 只记录接入点。expand() 真实顺序是 Bounded -> PTransform -> else(原生)；新分支插在 else 之前，拦截当前遗留的无界原生路径。分支主体（manual watermark provider、record-id 去重、端到端 runtime）属于 W3。

def expand(self, pbegin): # iobase.py:936 if isinstance(self.source, BoundedSource): ... # existing SDFBoundedSourceReader path elif isinstance(self.source, UnboundedSource): # <-- NEW branch (W3 body) coders.registry.register_coder(UnboundedSource, _MemoizingPickleCoder) return (pbegin ¦ Impulse() ¦ "EmitUnboundedSource" >> core.Map(lambda _: self.source) ¦ SDFUnboundedSourceReader( checkpoint_mark_coder=self.source.get_checkpoint_mark_coder(), options=pbegin.pipeline.options)) elif isinstance(self.source, ptransform.PTransform): return pbegin.pipeline ¦ self.source # existing else: # existing legacy primitive path (today handles unbounded sources): return pvalue.PCollection(pbegin.pipeline, is_bounded=self.source.is_bounded())

EN. W1 checklist:

中文： W1 检查单：

CheckpointMark / UnboundedReader / UnboundedSource ABCs drafted (Section 2).

中文： 三个 ABC 起草完成（第 2 节）。

Checkpoint coder interface defined: get_checkpoint_mark_coder() + restriction coder shape (Section 3).

中文： checkpoint coder 接口定义：get_checkpoint_mark_coder() 与 restriction coder 形状（第 3 节）。

Pause/resume + harness-triggered checkpoint note written: defer_remainder()/try_split(0) design, finalization gating, MAX-watermark done transition (Section 4).

中文： pause/resume 与 harness 自检查点说明：defer_remainder()/try_split(0)、finalize 触发条件、MAX 水位 done 转换（第 4 节）。

Read.expand() insertion point recorded (Section 5).

中文： Read.expand() 接入点已记录（第 5 节）。

# 6. References checked (file:line) / 已核验来源

Java UnboundedSource API + reader/checkpoint semantics — UnboundedSource.java:47-327 (NoopCheckpointMark:148; getCurrentRecordId:219; getCurrentSource:326; BACKLOG_UNKNOWN:297).

Java Read.UnboundedSourceAsSDFWrapperFn — Read.java:482-1041 (reader cache:488-519; splitRestriction refuse-after-checkpoint:545; processElement + finalization gating:580-627; cache key ignores watermark:889; tryClaim holder:931-974; MAX-watermark done:984-997; trySplit:1006-1033).

Python bounded SDF mirror — iobase.py (SourceBase:101; BoundedSource.default_output_coder:238; Read.expand:936; RestrictionTracker.is_bounded:1616, check_done:1536; _SDFBoundedSource* :1723-1924).

Python self-checkpoint primitives — sdf_utils.py (ThreadsafeRestrictionTracker.defer_remainder:79/deferred_status:120; RestrictionTrackerView:150-178). Canonical streaming SDF — periodicsequence.py:142-190 (unbounded_per_element + defer_remainder).

Python DoFn params + estimators — core.py (ProcessContinuation:180; WatermarkEstimatorProvider:411; _BundleFinalizerParam.register:497; DoFn.unbounded_per_element:653); watermark_estimators.py (ManualWatermarkEstimator:98, .set_watermark:115, .default_provider:141).

Python coders — coders.py (BooleanCoder:494; NullableCoder:588; TimestampCoder:748; _MemoizingPickleCoder:866; TupleCoder:1278).

Proposal W1 schedule + tracking issues #19137 / #21521 / #18459.